# NeuroONE MVP Development Roadmap

Goal: Deliver a functional AI-assisted neurological clinical decision support MVP.

## Phase 1 – Foundation (Week 1)

Initialize repositories and Git workflow

Configure FastAPI, PostgreSQL, SQLAlchemy, Alembic

Implement authentication and user roles

Set up Docker and environment variables

## Phase 2 – Patient Management (Week 2)

Patient model and CRUD

Visit model and CRUD

Repository/service architecture

API testing

## Phase 3 – AI Diagnosis (Week 3)

Symptom collection

LLM integration

Differential diagnosis

Confidence scoring

## Phase 4 – RAG (Week 4)

Medical literature ingestion

Embeddings and vector database

Citation retrieval

Evidence-backed recommendations

## Phase 5 – Reports & Frontend (Week 5)

PDF report generation

Frontend integration

Dashboard polishing

Authentication integration

## Phase 6 – Testing & Deployment (Week 6)

Integration testing

Bug fixing

Docker deployment

Demo preparation

## Project Milestones

M1 - Backend foundation complete

M2 - Patient & Visit module complete

M3 - AI diagnosis operational

M4 - RAG integrated

M5 - Clinical reports available

M6 - Production-ready MVP

## Definition of MVP Success

Secure authentication

Patient records management

AI-assisted diagnosis

Evidence with citations

Downloadable clinical report

Successful deployment