# NeuroONE Gantt Roadmap

| Team | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Platform | Auth/DB | JWT | Support | Support | Review | Deploy |
| Patients | Planning | CRUD | Testing | Support | Frontend | QA |
| Diagnosis | Planning | Visit | AI Engine | Refine | Integration | QA |
| RAG | Research | Dataset | Embeddings | RAG | Reports | Deploy |